﻿# NBU ActMenu - Phase 1 Executive Plan & Status

Last updated: 2026-03-04

Audience: Executive / Management Review

## 1) Executive Summary

Phase 1 delivered a production baseline for LINE-based activity check-in to improve student engagement tracking and operational speed.

Business outcomes achieved:

Identity verification before activity access

Activity check-in traceability per student

Automated LINE rich menu and flex communication

Admin self-service for activity setup and updates

Baseline admin access protection

Current status: **Operational baseline completed** (with incremental fixes applied in production).

## 2) Business Objectives (Phase 1)

1. Ensure only valid students can access activity flow

2. Reduce manual check-in handling workload

3. Enable immediate activity communication via LINE

4. Provide reliable check-in records for operations and reporting

5. Give operations team a maintainable admin interface

## 3) Scope Delivered

### 3.1 Student-facing scope

LIFF entry page (`/liff?activity=...`)

Verification form (student ID, date of birth, citizen/passport)

Activity entry flow with date window checks

Success summary / OA redirection flow

### 3.2 Admin scope

Activity list, create, edit, disable

Manual page in admin

Passkey-protected admin access + login/logout

### 3.3 Integration scope

LINE Messaging API wrapper with retry

Rich menu switch + flex push when entering activity

### 3.4 Data scope

`students_master`

`line_student_links`

`activities`

`activity_checkins` (deduplicated per activity/user)

## 4) Milestone Timeline (Planned vs Actual)

| Milestone | Planned Outcome | Actual Outcome | Status |

|---|---|---|---|

| M1: Foundation | Project scaffold + DB + env baseline | Completed | Done |

| M2: Core APIs | verify/check/enter/admin APIs | Completed | Done |

| M3: Admin UI | CRUD activities | Completed | Done |

| M4: LIFF UX | verification + check-in + OA handoff | Completed with iterative refinements | Done |

| M5: Reporting baseline | check-in persistence table | Completed (`activity_checkins`) | Done |

| M6: Access control | passkey guard for admin | Completed (`proxy` + auth cookie) | Done |

## 5) Value Delivered to Student Care Operations

1. Faster activity operations: no code changes needed for routine activity setup

2. Better accountability: check-in history persisted and queryable

3. Better communication: context-specific rich menu + flex to students

4. Lower fraud/manual errors: identity verification gate before check-in

## 6) Known Limitations (Phase 1)

1. Admin auth uses passkey baseline (not full RBAC yet)

2. Analytics dashboard/export not yet productized

3. Dependence on LINE client behavior (friendship/redirect edge cases)

4. No full audit-trail and consent module yet

## 7) Operational Readiness

Build/deploy process validated with PM2

Nginx reverse proxy and SSL setup validated

Migration and seed scripts available

Phase 1 documentation prepared for handover and Phase 2 continuity

## 8) Risks and Controls (Current)

| Risk | Current Control |

|---|---|

| Deployment mismatch (stale client/server state) | Standardized build + reload runbook |

| LINE flow inconsistencies | Fallback summary + OA button pattern |

| Unauthorized admin access | Passkey gate + HTTP-only auth cookie |

| Data integrity (duplicate check-in) | Unique key on `(activity_key, line_user_id)` |

## 9) Recommended Executive Decision for Phase 2

Approve Phase 2 to unlock:

Attendance dashboard and exports

Early warning and advisor follow-up tools

RBAC + audit + governance hardening

Expected impact:

Better student-care intervention speed

Better decision quality from activity participation data

Improved governance and operational resilience

## 10) Budget/Resource View (High-level)

Product owner: Student Affairs / Registrar

Engineering: Frontend + Backend + DevOps + DB support

QA/UAT: Student Affairs pilot team

Suggested delivery mode: 2-week sprints with weekly executive status summary

## 11) Executive KPI Starter Set

1. Check-ins per week / per activity

2. Attendance rate for mandatory activities

3. Time to produce attendance report

4. Number of at-risk students identified (Phase 2)

5. Incident count and mean time to recovery

---

Prepared by: NBU IT Office (Phase 1 delivery team)